Evenzi Support Chatbot

Team Overview

| Field | Value |
| --- | --- |
| Status | Planned — awaiting Figma designs |
| Owner | Abhijith (product/spec), Dheeraj (engineering) |
| Target release | MVP Phase 1 |
| Monthly cost | ₹0 (zero paid API keys) |
| Created | 2026-04-14 |

# 1. What it is in one line

A smart FAQ bot that lives as a floating chat bubble on the Evenzi site and a dedicated /help page — it answers user questions in plain English, and when it can’t, it opens a support ticket that lands in our inbox.

# 2. Why we’re building it

Evenzi’s MVP will not have live human customer support. Real users will hit real questions ("how do I change the event date?", "can I invite more guests later?", "I forgot my password"). Without a first line of defense, those questions turn into emails, WhatsApp messages, and frustration.

The chatbot is that first line. Its job is to:

- Answer the easy questions instantly, 24/7 — so users stay unblocked.

- Catch the hard ones in a clean support-ticket form, so nothing falls through cracks.

- Save management time — only tickets that actually need human judgment reach the team.

Goal: deflect ≥70% of questions before they become support work.

# 3. Who it serves

| Audience | Typical questions | In MVP? |
| --- | --- | --- |
| Public visitors | "What is Evenzi? Is it free? Can I use it for birthdays?" | Yes |
| Hosts (logged in) | "How do I invite guests? Can I change date? How do I add a Sangeet?" | Yes |
| Admins (us) | Same bot; also manages its FAQ content | Yes |
| Guests (receiving invites) | "When/where is the event? Dress code?" | No — Phase 2 |

# 4. What it costs

₹0 per month at MVP scale.

- Uses Google Gemini’s free tier (generous limits) as the primary AI brain.

- Falls back to Groq’s free tier when Gemini is busy.

- When both are exhausted, falls back to a simple keyword search over our FAQ.

- No OpenAI, no Anthropic, no paid keys anywhere.

At up to ~500 daily users asking 3 questions each, we never pay a rupee. Beyond that, the bot quietly downgrades to "search mode" — users still get answers, just not conversational ones.

# 5. What users will experience

## On every page

- A small chat bubble in the bottom-right corner.

- Click → opens a chat panel with suggested questions.

- Ask a question → bot answers in 2-4 sentences with a "source" citation.

- Thumbs up/down + "create a ticket" button always visible if the answer isn’t quite right.

## On /help page

- Browse FAQ articles by category (Getting Started, Creating Events, Account, Billing, etc.).

- Search across all articles.

- Or just chat with the bot full-screen.

## When the bot can’t help

- "Sorry, I don’t have an answer for that. Want me to create a support ticket? Our team will reply by email within 24 hours."

- User fills a short form (pre-filled from the conversation).

- Email lands in support@evenzi.com with the full transcript attached.

- No user is ever stuck at a dead-end.

# 6. What we (as admins) will be able to do

A simple admin interface at /admin/faq lets us:

- Add / edit / delete FAQ articles without needing a developer.

- Organize articles by category (Getting Started, Events, Account, etc.).

- Publish or keep as drafts — work on answers before going live.

- See usage stats — view counts, helpful votes per article.

- Review support tickets at /admin/tickets — read the full conversation leading up to each escalation.

Everything is editable from the browser. No code deployments needed to update FAQs.

# 7. MVP scope — what’s in vs what’s out

## In for MVP Phase 1

- Floating chat widget on most pages (hidden on /auth and event wizard to avoid distraction).

- /help page with FAQ categories + search + chat.

- /admin/faq/* admin interface for managing content.

- /admin/tickets view of escalated support tickets.

- Email escalation to support@evenzi.com via Resend.

- ~25 seed FAQ articles covering all MVP features.

- Rate limiting + abuse protection.

- Graceful degradation when AI providers are unavailable.

## Out of scope (planned for Phase 2+)

- Admin analytics bot — "Hey bot, how many users signed up this week?" Different architecture.

- Guest-side bot — bot that knows guest-specific event details. Waits on Guest Management feature.

- WhatsApp support handoff — waits on WhatsApp Invitations feature.

- Multilingual — English only for MVP.

- Live human chat — if/when team grows.

- Voice, rich text editor, A/B tests, version history UI — deferred.

# 8. How it works (non-technical overview)

- User asks a question.

- Bot checks: "Have I answered this exact question in the last 24 hours?" → If yes, return saved answer instantly (costs nothing).

- Otherwise, bot searches our FAQ database for the most relevant articles.

- Bot reads those articles and writes a concise answer.

- Response streams to the user with a citation.

- User can give thumbs up/down feedback, or create a ticket if unhappy.

If the AI is unavailable, the bot falls back to a simple keyword search — shows the 3 closest FAQs instead of a written answer.

# 9. Safety and reliability

Built-in protections:

- Rate limiting — 20 messages per user per day, 30 per IP per hour. Prevents abuse and cost blowup.

- Kill switch — one env variable flips the bot off site-wide if something goes wrong.

- Admin-only routes — the FAQ management interface is gated by admin role.

- Spam protection on the ticket form (honeypot field, rate limits, entropy check).

- XSS / injection hardening — user input isolated from AI instructions; admin content sanitized.

- Escalation always works — if AI fails entirely, users can always fill the ticket form.

Every piece was reviewed by simulated specialists (security, data modeling, frontend, backend, QA, tech lead) before being finalized.

# 10. Timeline

| Phase | What happens | Status |
| --- | --- | --- |
| Phase 0 | Design + plan + review + ClickUp tasks | DONE (2026-04-14) |
| Phase 1a | Backend implementation starts | Ready anytime |
| Phase 1b | UI implementation | Blocked on Figma |
| Phase 2 | Dogfood + seed FAQ content + iterate | Pending Phase 1 |
| Phase 3 | Launch with MVP Phase 1 | Pending Phase 2 |
| Phase 4 | Post-launch — convert ticket patterns into new FAQs | Ongoing |

## What needs to happen before the team starts building

- Figma: designs for chat widget (12 states), /help page (desktop + mobile), admin FAQ screens, admin tickets screen.

- Resend domain verified for production sender.

- Support email inbox provisioned (e.g. support@evenzi.com).

- Supabase service role key added to environment variables.

Backend work (database schema, API routes, RAG pipeline, admin APIs) can start in parallel with design — it doesn’t depend on Figma.

# 11. Who’s involved

| Role | Person | What they own |
| --- | --- | --- |
| Product owner | Abhijith | Scope, content review, approvals at every phase gate |
| Design | TBA | Figma designs for all 5 UI areas |
| Engineering | Dheeraj | Frontend + backend implementation |
| Implementation support | Claude Code | Backend libraries, tests, admin APIs (parallel execution) |
| Content | Abhijith + team | Review the 25 seed FAQ articles Claude drafts |
| Operations | Team | Responds to tickets in support@evenzi.com inbox |

# 12. Key documents

| Document | Audience | Purpose |
| --- | --- | --- |
| docs/features/chatbot-overview.md | Everyone | This overview (source markdown) |
| docs/superpowers/specs/2026-04-14-chatbot-design.md | Product + engineering | Full 16-section technical spec |
| docs/superpowers/plans/2026-04-14-chatbot-implementation.md | Engineering | 34 tasks with code, tests, migrations |
| ClickUp: 86d2n3jxv | Everyone | Project tracker — 30 subtasks with dependencies |

# 13. FAQ about the chatbot

Q: What happens when the free AI quotas run out?

A: The bot falls back to keyword search — still answers questions, just less conversationally. Users never see an error.

Q: How do we add a new FAQ?

A: Log into /admin/faq, click "New Article", write the question and answer (markdown supported), publish. Changes go live instantly. No deploys needed.

Q: Can the bot answer a question we haven’t written?

A: No. The bot can only answer from our FAQ. If no article covers the question, it says so and offers a ticket. This keeps answers accurate — no AI hallucination.

Q: What if someone asks something completely off-topic (e.g., cooking advice)?

A: The bot politely refuses and redirects to Evenzi-related topics.

Q: Will it get smarter over time?

A: Indirectly — as we add more FAQ articles (especially based on real ticket patterns), its coverage improves. The AI itself doesn’t learn from conversations.

Q: Can it be turned off if something goes wrong?

A: Yes. One environment variable (CHATBOT_MODE=off) hides the widget site-wide. CHATBOT_MODE=faq-only keeps the FAQ visible but disables AI.

Q: Can guests (people receiving invitations) use the chatbot?

A: Not in MVP. Guests rely on the invitation itself for event info. Once Guest Management ships, we’ll add a guest-aware bot that knows their specific event.

Q: Why not just use Intercom / Tidio / Crisp?

A: Those are good products but (a) paid tiers are ₹3-8k/month at our scale, (b) our user data leaves our system, (c) we can’t fully control the UX. Building our own is cheap, keeps data home, and matches Evenzi’s brand.

Q: How much work is this to build?

A: ~30 ClickUp subtasks total. Most of the backend can start immediately; UI work is gated on Figma. Realistic estimate: 2-3 weeks of engineering work once unblocked.

Q: What about admin analytics — "how many users signed up this week?"

A: Separate Phase 2 feature. Different architecture (connects directly to the database), different security requirements, different users (just admins). Planned but not part of this scope.

Questions about this feature? Ping Abhijith or check ClickUp task 86d2n3jxv for progress.